WEBSITE AUDIT & LAUNCH READINESS

Ryan Jewelers

Website Completion, Risk & Delivery Report

Full local-codebase review • Customer journey • Visual consistency • Technical readiness

CURRENT POSITION  The core storefront is strong. Overall website completion is estimated at 68–72%, with the remaining work concentrated in support pages, unfinished features, production configuration, SEO, testing and launch QA.

Audit date: 13 August 2026

Environment: Local Ryan Jewels workspace

# 1. Executive Summary

The website already has a complete-looking Ryan Jewelers identity across the main discovery and purchase journey. Home, product listing, product details, cart, checkout, primary account pages, About Us and Services are substantially designed and integrated.

The main launch risk is not the core visual design. It is the set of partially finished or generic pages around that journey, combined with store-configuration mismatches and features that appear available but do not yet have a complete workflow.

RECOMMENDATION  Prepare a soft launch in 7–10 working days by finishing brand, configuration and checkout QA, while temporarily hiding Gift Card, Best Offers, Compare and unsupported made-to-order actions. Complete the full feature set in a second phase.

## Completion Scorecard

| Area | Estimated completion | Status |
| --- | --- | --- |
| Home, navigation and footer | 85% | Near ready |
| Product listing, search and filters | 85% | Near ready |
| Product details and customizer UI | 85% | Near ready |
| Cart and checkout | 75% | Needs launch QA |
| Account, wishlist and orders | 75% | Needs edge-case QA |
| About Us and Services | 90% | Near ready |
| Contact, FAQ and policy pages | 45% | Theme incomplete |
| Gift Card and Best Offers | 20% | Incomplete |
| SEO, analytics and store configuration | 45% | High priority |
| Testing, accessibility and performance | 50% | High priority |

Overall completion: 68–72%. Core storefront visual completion: approximately 85%. Whole-site visual consistency: approximately 70%. These percentages are delivery estimates based on route coverage, working state, visual consistency and launch risk—not a count of source files.

# 2. Scope Reviewed

Public navigation, footer links and route inventory

Homepage, catalog, product details, cart and checkout journey

Account, address, wishlist, order and tracking pages

About, Services, Contact, FAQ and legal content

SEO titles, descriptions, sitemap and brand consistency

Feature destinations, forms, product customizer and incomplete controls

Build health, focused tests, static asset weight and rendered HTML size

# 3. Work Already Completed

## Core brand and discovery

Ryan Jewelers homepage and brand presentation

Desktop and mobile navigation with jewelry mega menus

Responsive footer with Services, policy and account links

Product listing with search, filtering and sorting

Ryan-themed product cards and product detail presentation

About Us page with a compact, centered, theme-matched banner

Services page with Ryan Jewelers branding and footer access

## Commerce and customer account

Actual product variants update SKU, price and cart selection

Inline product customizer UI with Metal → Carat → Size → Shape → Stone sequence

Cart, shipping address and payment layouts

Account dashboard, profile and address book

Wishlist, order history, order details and order tracking

Responsive behavior across the major storefront components

## Verified technical results

| Check | Result | Interpretation |
| --- | --- | --- |
| Production build | Passed | The application compiles for production. |
| Focused Ryan tests | 7/7 passed | Four focused test files passed. |
| Main local routes | Available | Checked public routes returned success or intended redirects. |
| Core themed journey | Present | Home → listing → product → cart → checkout is implemented. |

# 4. Critical Findings Before Launch

## P0 — Business and checkout configuration

The visible storefront indicates India/IN, while the currently loaded store configuration includes US-only shipping. Selling country, currency, shipping zones, delivery charges, tax and payment configuration must be aligned before real orders are accepted.

## P0 — Brand and SEO leakage

Product-listing metadata still refers to Arialshop, women’s fashion and unrelated delivery messaging. Contact metadata includes Svelte Commerce. About and Gift Card titles are also generic. These issues can appear in browser titles, search engines and shared links.

## P0 — Custom orders are not fully orderable

Existing real variations can be selected and added to cart. A made-to-order combination chosen from the broader metal, shape, carat and stone choices is not persisted as custom order metadata and does not have a complete pricing/backend workflow.

## P0 — Real payment flow is not fully certified

The UI and route flow exist, but a real payment → order creation → confirmation email → tracking test requires production-like credentials and controlled test orders. This remains a launch gate.

# 5. High-Priority UX and Content Issues

## Pages that do not match the Ryan theme

The following pages exist, but still use generic layout, typography or component styling:

Contact Us and FAQ

Privacy, Terms, Shipping and Refund policies

Checkout success and payment-failure pages

Login, signup, forgot/reset password and OTP screens

404/error page

Some duplicate account and address routes

## Trust and content issues

Checkout and payment testimonials are hardcoded placeholders. Use verified reviews or remove them.

Footer copyright year is 2025 rather than 2026.

Instagram points to the generic Instagram homepage.

The Fast Shipping description repeats Reward Program copy.

Footer contains copy and spacing errors, and Disclaimer reuses the Terms page.

The product page contains the typo ‘TERAMS & POLICIES’.

## Incomplete controls and destinations

| Visible feature | Current behavior | Recommended action |
| --- | --- | --- |
| Compare | Stores product IDs locally; no compare page | Build the page or remove the button |
| Size Guide | Jumps to product specifications | Add a real ring-size guide modal/page |
| Best Offers | Coming Soon page | Finish offers or hide navigation |
| Gift Card | No dedicated purchase journey | Build it or hide the link |
| Return/Exchange | A link exists but route/workflow is missing | Build request flow or remove link |
| Custom enquiry uploads | Only filenames are submitted | Add attachment API or clarify the UI |
| Footer categories | Multiple links open broad /products | Use filtered category destinations |

# 6. Missing or Incomplete Pages

## Recommended before launch

Branded 404/error page

Branded checkout-success and payment-failure pages

Ring Size Guide

Return/Exchange request experience if the policy promises it

Real Contact/store information and verified social profiles

A dedicated Gift Card page only if Gift Card remains in navigation

A Compare page only if Compare remains available

A complete custom-order path if made-to-order choices are advertised as orderable

## Optional, based on the business model

Dedicated Custom Jewelry landing page

Appointment booking

Store locator

Jewelry care guide

Diamond education and certification guide

Blog/content program

Cookie consent and accessibility statement depending on target markets and legal advice

Reviews, rewards, coupons and newsletter automation when the corresponding backend plugins are active

SCOPE CONTROL  Do not build every optional page immediately. If a feature is not needed for launch, remove its visible entry point. A smaller complete experience is better than a larger incomplete one.

# 7. Technical Quality and Performance

## Code health

The production build passes. Focused Ryan tests also pass. However, the full project type check currently reports 732 errors and 159 warnings across the wider multi-theme codebase. These are not 732 visible Ryan Jewelers defects, but they reduce confidence in future changes and should be stabilized progressively.

## Performance

Ryan-specific static assets occupy approximately 20 MB.

Several individual images are approximately 1–2.2 MB.

Audited server-rendered HTML responses ranged roughly from 370 KB to 800 KB; the homepage was the largest checked response.

Convert oversized PNG assets to WebP/AVIF, provide responsive sizes and lazy-load below-the-fold media.

## Accessibility and security verification

Resolve existing accessibility warnings such as unlabeled controls, redundant roles and problematic autofocus use.

Run keyboard, focus, contrast and screen-reader checks on the full checkout flow.

Confirm that API/admin HTML rendered through raw HTML blocks is sanitized at a trusted boundary.

Verify OTP, enquiry and authentication rate limits and production error handling.

# 8. Delivery Estimate

| Work package | Estimate |
| --- | --- |
| Brand copy, SEO metadata, footer links, sitemap and typo corrections | 1–2 days |
| Contact, FAQ and policy theme completion | 2–3 days |
| Success, failure, authentication and 404 theme completion | 2–4 days |
| Shipping, payment, email and analytics configuration | 1–3 days |
| Gift Card and Best Offers implementation | 3–6 days |
| Custom-order persistence and pricing | 2–5 days |
| Compare, Size Guide and Return/Exchange | 3–5 days |
| Responsive, accessibility and browser QA | 2–3 days |
| Test/type stabilization | 3–5 days |
| Image and performance optimization | 1–2 days |

SOFT LAUNCH  7–10 working days if incomplete Gift Card, Best Offers, Compare and advanced made-to-order actions are hidden until ready.

FULL POLISHED LAUNCH  15–22 working days (approximately 3–4 weeks) if the complete feature set is required and backend APIs, credentials, shipping rules and final content are available.

External dependencies—payment credentials, shipping decisions, legal copy, real customer reviews, social links and product content—can add 2–5 working days if they are not supplied on time.

# 9. Recommended Delivery Plan

## Phase 1 — Launch-critical foundation

Correct all Ryan Jewelers SEO metadata and public copy.

Confirm country, currency, shipping, tax, payment and email settings.

Fix or hide all incomplete navigation and product controls.

Theme Contact, FAQ, legal, success, failure, authentication and 404 pages.

Complete a real browse → cart → checkout → order → email test.

## Phase 2 — Feature completion

Persist custom-order selections and calculate pricing.

Complete Gift Card and Best Offers if they are confirmed business requirements.

Add Size Guide, Compare and Return/Exchange workflows.

Connect real reviews, social profiles and newsletter operations.

## Phase 3 — Quality and launch

Optimize images and server-rendered payloads.

Complete responsive, accessibility and cross-browser testing.

Stabilize launch-critical type errors and automated coverage.

Run final link, SEO, analytics and production smoke checks.

# 10. Launch Acceptance Checklist

☐ No unrelated brand names appear in titles, content or metadata.

☐ Every visible navigation item opens the intended Ryan Jewelers page.

☐ Product price, SKU, metal, size and availability remain correct through cart and order.

☐ Made-to-order selections are either persisted or clearly marked as enquiry-only.

☐ India/US country, currency, shipping, tax and payment rules are internally consistent.

☐ Successful and failed payments produce the correct order state and customer message.

☐ Confirmation emails and tracking links work with a real test order.

☐ Contact, enquiry and newsletter submissions reach the intended system.

☐ Returns, refunds, shipping and privacy copy matches actual business operations.

☐ All testimonials, social links and contact details are real and approved.

☐ Mobile, tablet and desktop layouts pass visual and keyboard QA.

☐ Core pages meet agreed performance and accessibility targets.

☐ Analytics, sitemap, robots and canonical metadata are verified in production.

# 11. Audit Notes and Limitations

This report is based on the local workspace, route behavior, current store data available to the application, source review, production build results and focused automated tests as of 13 August 2026.

No production deployment or live financial transaction was performed. Payment capture, order-email delivery, analytics events, third-party plugins and final shipping behavior require verification with approved production or sandbox credentials.

Completion percentages and delivery estimates are planning ranges. They assume one focused developer and timely access to business decisions, content, credentials and backend support.

FINAL ASSESSMENT  The website is visually close on the core storefront, but it should not be treated as fully launch-ready yet. A controlled soft launch is realistic after the P0 configuration, branding and checkout items are resolved.